# Integrity Solve AML Portal — Product Scope, Operating Model and Wireframe Specification

Developer scope document for MVP and phased build. Prepared from the current portal workflow, onboarding, program management and client screening design.

# 1. Executive Summary

This document defines the scope, operating model, information architecture, workflow logic and wireframe direction for the Integrity Solve AML portal. It is intended to give a software developer, product designer or implementation team a clear understanding of what is to be built, how the portal should operate, which workflows are mandatory, and where paid API checks are triggered.

The platform has two linked purposes:

enable a business client to implement and maintain its own AML/CTF program through guided workflows

enable that same business client to onboard, verify, screen, assess and monitor its own customers through integrated client file workflows

The design principle is that the portal should operate as a guided compliance environment, not a static document repository. Users should answer questions once, be routed only to relevant steps, and have documents, risk outputs, tasks and workflow triggers generated automatically from structured data.

# 2. Build Objective

The build objective is to deliver a secure web portal with a public site, registration flow, restricted first-login implementation experience, full post-implementation dashboard, program maintenance area, customer onboarding engine, billing and usage controls, and API-driven verification and screening activation.

The portal must support:

workspace creation for each business client

user-level identity verification at registration

business-level registration and ABN / ACN lookup

guided first-time AML/CTF implementation

automatic generation of a business risk assessment summary

automatic generation and versioning of standard AML/CTF policy and process documents

ongoing maintenance of the client’s AML/CTF program

customer onboarding and due diligence workflows

conditional activation of paid checks via integrated third-party APIs

file-level audit trail, review history and role-based permissions

subscription billing plus usage-based charging for paid checks

# 3. Scope Boundary

This document describes the portal scope, workflow, screen structure and operating logic. It does not yet prescribe a final technical stack. The build should therefore be read as a product and functional specification, with technology choices to be confirmed separately.

Out of scope for this version:

final visual branding system and polished UI design

full mobile-first optimisation beyond responsive support

multi-jurisdiction regulatory logic outside the current Australian tranche 2 design

advanced analytics or benchmarking dashboards beyond core usage and risk outputs

# 4. Core Product Structure

The portal is split into three environments:

| Environment | Purpose | Primary Users |
| --- | --- | --- |
| Public site | Marketing, explanation, conversion and sign-up | Prospective business clients |
| Registration / onboarding environment | User registration, identity verification, business registration, workspace creation | New portal users |
| Logged-in portal | Program setup, program maintenance, client onboarding, screening, billing, settings | Business clients and internal users |

# 5. High-Level User Journey

Visitor lands on public site and selects Get Started.

User creates account, verifies email/mobile and completes facial ID plus identity matching.

User registers the business using legal entity details and ABN / ACN, with ASIC / ABR verification.

Workspace is created and the user is taken to a restricted first-login dashboard.

User completes the six-step AML/CTF implementation wizard.

The platform generates My Business Risk Assessment and standard policy / process outputs.

The full dashboard unlocks, including Manage My Program and Onboard and Manage Clients.

Billing is confirmed before live paid checks and operational screening flows are activated.

# 6. Information Architecture

## 6.1 Public Site

Home

How It Works

Solutions

Pricing

Resources

Contact

Login

Get Started

## 6.2 Logged-In Portal Main Navigation

Dashboard

Manage My Program

Onboard and Manage Clients

Billing and Usage

Settings

Help / Support

# 7. Registration and Workspace Setup Workflow

## 7.1 User Registration

email address and password creation

email verification

mobile verification if required

facial ID / liveness verification

identity document upload and document matching

## 7.2 Business Registration

legal entity name

ABN / ACN and official registry check

registered address confirmation

authorised person role and authority declaration

workspace name creation

initial subscription / billing profile

## 7.3 Registration Outcomes

workspace admin created

business profile created

billing status stored

workspace state set to Implementation Not Started

# 8. Restricted First-Login Experience

On first login, the user should not yet have access to the full dashboard. The portal should display a restricted implementation state that makes the next action obvious and prevents the client from attempting customer onboarding before the AML/CTF program foundation is built.

The first-login dashboard should include:

welcome banner

implementation progress card

6-step setup checklist

locked preview of later features

billing status card

support / help card

# 9. Implementation Wizard

The implementation wizard is the first critical functional workflow. It should operate as a guided sequence rather than a list of isolated documents.

Mandatory step sequence:

Practice / Business Profile Intake Form

Designated Services Applicability Form

Governance and AML Program Setup Form

AML Roles and Responsibilities Form

Compliance Officer Appointment Form

Personnel Suitability / Statutory Declaration Form

Wizard behaviour requirements:

save progress continuously or on each step

permit Save Draft and Save & Exit

lock later steps until required prior steps are completed

reuse previously entered data to prefill later fields

show only relevant sections based on industry and designated service routing logic

display visible progress status at all times

# 10. Outputs Generated from Implementation

Once implementation is complete, the system should generate structured outputs from the captured data rather than relying on manual document drafting.

My Business Risk Assessment summary on the dashboard with detailed click-through view

standard AML/CTF Policy document generated from implementation variables

standard Process / SOP document generated from implementation variables

program settings profile including review cycle, Compliance Officer, escalation rules and enabled integrations

version history and audit trail for generated outputs

# 11. Full Dashboard Structure

Once the initial implementation flow is complete, the full portal unlocks.

Recommended dashboard components:

Program Health

My Business Risk Assessment

Program Documents

Tasks and Alerts

Client Onboarding Activity

Reviews Due

Usage and Billing Snapshot

# 12. Manage My Program

This area is for internal AML/CTF program maintenance by the client business.

## 12.1 Update My Program

Practice / Business Profile Intake Form

Designated Services Applicability Form

Governance and AML Program Setup Form

AML Roles and Responsibilities Form

Compliance Officer Appointment Form

Personnel Suitability / Statutory Declaration Form

## 12.2 Program Maintenance

AML/CTF Training Record

AML/CTF Program Review / Update Record

When the Program Review / Update Record is completed, it should be capable of updating the business risk assessment, regenerating policy and process outputs, creating a new document version, and logging the change for audit purposes.

# 13. Onboard and Manage Clients

This area is the operational compliance environment used by the client business to onboard, assess and monitor its own customers.

The portal should not present these as a flat library of disconnected forms. Instead, they should be activated contextually within customer workflows.

## 13.1 Client Workflow Components

Initial Customer / Client Due Diligence Form

Enhanced CDD Form

Beneficial Ownership and Control Form

Source of Funds / Source of Wealth Form

Escalation Form

Unusual Activity / Suspicious Matter Review Form

Ongoing Monitoring / Periodic Review Form

## 13.2 Primary Operational Entry Points

New Client Onboarding

Open Existing Client File

Run Periodic Review

Manage Escalations

# 14. Paid Checks and API Activation

Paid checks should not run at registration or during implementation. They should be triggered only when the client’s workflow reaches the relevant onboarding or monitoring step.

Expected paid checks include:

facial ID / liveness

ID document verification

sanctions / PEP / adverse media screening

ASIC / company / entity verification

director and controller lookup

KYB and beneficial ownership support checks

repeat screening refresh where applicable

Commercial model:

platform subscription for access and program management

usage-based charging for API-driven checks

clear usage and spend visibility on the dashboard

# 15. User Roles

Workspace Admin — manages workspace, billing, users and core settings

Compliance Officer — full access to program and customer compliance functions

Program Contributor — can update program information but may have limited approval rights

Onboarding User — can create and progress customer files

Reviewer / Escalation User — can review escalated and higher-risk files

Read Only / Auditor — view only

# 16. Key Functional Requirements

Role-based access control across program and client functions

Secure file and evidence storage

Version control for generated policy, process and risk documents

Audit trail for all data updates, document regenerations, decisions and reviews

Autosave or reliable save-draft functionality in guided workflows

Conditional branching logic based on industry, designated service, client type and risk triggers

Ability to pause matters, escalate matters and record decision outcomes

Task generation for reviews, updates, training and unresolved escalations

Billing controls that prevent use of paid checks where billing is inactive or invalid

# 17. Wireframes

The following wireframes are schematic only. They are intended to communicate structure, hierarchy, and expected user flow rather than final visual design.

## 17.1 Wireframe 1 — First-login Restricted Dashboard

This screen limits the user to program setup, shows progress, and surfaces billing and support status without allowing operational client onboarding.

## 17.2 Wireframe 2 — Implementation Wizard

This screen shows the guided six-step wizard, contextual help, save behaviour, and billing visibility while preserving focus on implementation.

## 17.3 Wireframe 3 — Full Post-implementation Dashboard

This screen shows the unlocked state after setup, including risk assessment, documents, action centre, client activity and billing snapshot.

## 17.4 Wireframe 4 — New Client Onboarding Workflow

This screen shows the operational customer file flow, including dynamic form triggers, risk engine outputs and paid API activation points.

# 18. Developer Delivery Sequence

Build public site pages and registration entry points.

Build user registration, identity verification and business workspace setup.

Build restricted first-login dashboard and implementation progress state.

Build the six-step implementation wizard and persistence model.

Build generation logic for Business Risk Assessment, Policy and Process outputs.

Build full dashboard shell and navigation.

Build Manage My Program area, including Training Record and Program Review / Update Record.

Build client onboarding engine with conditional branching.

Integrate paid checks APIs and usage metering.

Build billing activation and payment method flow.

Build ongoing monitoring, review due logic and escalation views.

Build audit trail, versioning and permissions hardening.

# 19. MVP Phasing Recommendation

| Phase | Scope | Outcome |
| --- | --- | --- |
| Phase 1 | Registration, restricted dashboard, implementation wizard, generated risk and policy outputs | Client can register and set up AML/CTF program |
| Phase 2 | Client onboarding workflows, client files, API checks, escalation flows | Client can onboard and manage customers |
| Phase 3 | Ongoing monitoring engine, billing and usage refinement, deeper automation, reporting | Client can operate portal at scale with reduced manual effort |

# 20. Open Design / Technical Decisions

final technical stack

final identity verification vendor and KYB / AML screening vendor sequence

document generation engine architecture

whether generated documents are DOCX-first, PDF-first, or both

payment gateway selection and subscription/usage billing model

exact permission model for client workspaces

# 21. Recommended Immediate Next Task

The next practical build step is to convert this scope document into a developer backlog and annotated component map. That should include:

page list and route map

data model / object model

API integration points

workflow state machine definitions

field mapping from forms to generated outputs

billing trigger matrix