INTEGRITY SOLVE

AML/CTF Compliance Portal

Full-Stack Code Implementation Plan  —  Phase by Phase with Diamond Feature Layer

| Document Property | Value |
| --- | --- |
| Version | 2.0 — Production-Ready Build Plan |
| Date | May 2026 |
| Stack | Next.js 14 · NestJS · PostgreSQL · Prisma · BullMQ · Stripe · S3 |
| Delivery Model | Milestone-based, pay-on-delivery |
| Phases | 4 Core Phases + Diamond Feature Layer |
| Total Milestones | 10 Milestones across 15–23 Weeks |

# 📋  Table of Contents

Part 1 — Architecture & Stack Decision............................................................................  3

Part 2 — Monorepo Code Structure..................................................................................  4

Part 3 — Core Data Model (Prisma Schema)...................................................................  5

Part 4 — Phase 1: Foundation & Auth (M1–M2).............................................................  8

Part 5 — Phase 2: Program Wizard & Outputs (M3–M5)................................................  12

Part 6 — Phase 3: Client Onboarding & Workflows (M6–M7)......................................  17

Part 7 — Phase 4: Provider Integrations & Billing (M8–M9)........................................  23

Part 8 — Phase 5: Hardening & Production (M10).......................................................  29

Part 9 — 💎 Diamond Feature Layer (New High-Value Opportunities)..........................  31

Part 10 — Gap Analysis & Fixes from Source Docs......................................................  38

Part 11 — Testing Strategy............................................................................................  41

Part 12 — Environment & DevOps Setup......................................................................  43

# Part 1 — Architecture & Stack Decision

## 1.1 Why This Stack

The chosen stack is optimised for a workflow-heavy, multi-tenant compliance SaaS. Every decision favours auditability, modularity, and the ability to swap provider adapters without touching core business logic.

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | Server Components for initial load speed; Client Components for wizard interactivity; file-based routing maps cleanly to portal structure; built-in API routes for BFF patterns. |
| UI Component System | shadcn/ui + Tailwind CSS | Enterprise-grade accessible components; no vendor lock-in; works perfectly with Radix primitives; easily themed for Integrity Solve brand. |
| Frontend State | Zustand + React Query (TanStack) | Zustand for wizard/session state; React Query for server state caching, optimistic updates, and background refetch. |
| Backend Framework | NestJS (TypeScript) | Decorators for RBAC guards; modular services; built-in DI container; excellent for building provider adapters; clear separation of concerns. |
| ORM / Database | Prisma + PostgreSQL 15 | Type-safe queries; migration system; row-level security compatible; JSON columns for flexible form data alongside relational columns for reporting. |
| Auth | Clerk (recommended) or custom JWT | Clerk handles multi-workspace invitations, MFA, session management out of the box. Custom JWT is a fallback if client needs full data sovereignty. |
| File Storage | AWS S3 / Cloudflare R2 | R2 preferred for cost (no egress fees); signed URLs for secure downloads; lifecycle policies for retention compliance. |
| Background Jobs | BullMQ + Redis (Upstash for managed) | Document generation, provider polling, webhook retry, scheduled reviews, billing sync — all need reliable queues with retry logic. |
| Document Generation | docx (Node) + LibreOffice/PDF conversion | Server-side DOCX from structured data; convert to PDF for viewing. Deterministic and reproducible from data snapshots. |
| Billing | Stripe | Subscriptions + metered usage events; Stripe webhooks for billing state sync; test mode for development. |
| Email/SMS | Resend (email) + Twilio (SMS) | Transactional emails and mobile verification. Resend has excellent Next.js integration. |
| Monitoring | Sentry + Pino structured logs | Error tracking; job failure alerts; audit trail integrity checks; provider timeout alerts. |
| Deployment | Vercel (frontend) + Railway or Fly.io (API + workers) | Vercel for zero-config Next.js; Railway for NestJS + BullMQ workers; Managed Postgres on Railway or Neon.io. |

## 1.2 Multi-Tenant Model

Every database record is scoped to a workspace_id. A Prisma middleware layer enforces this automatically — no query reaches the database without a workspace filter. This prevents cross-tenant data leakage even if application logic has bugs.

Architecture Rule: The workspace_id scope check happens at the NestJS guard layer (before controllers) AND at the Prisma middleware layer (before database). Double enforcement is not optional.

# Part 2 — Monorepo Code Structure

## 2.1 Repository Layout

Use a pnpm monorepo (or Turborepo) to share types, schemas, and config between frontend and backend without duplication.

integrity-solve/

apps/

web/                     # Next.js 14 frontend

app/

(public)/            # Public marketing pages

(auth)/              # Register, verify, login

app/                 # Protected portal

dashboard-onboarding/

setup/[step]/

dashboard/

program/

clients/

escalations/

reviews/

billing/

settings/

components/

ui/                  # shadcn components

forms/               # React Hook Form + Zod

wizard/              # Step navigation, autosave

workflow/            # State badge, timeline

tables/              # Data tables with sorting

documents/           # Preview, download, version

rbac/                # PermissionGate wrapper

lib/

api.ts               # Typed API client

auth.ts              # Clerk/JWT helpers

store.ts             # Zustand stores

route-guards.ts

api/                     # NestJS backend

src/

modules/

auth/              # JWT, sessions, guards

users/

workspaces/

memberships/       # Invites, roles

rbac/              # Permission matrix

program-forms/     # 6-step wizard data

program-versions/  # Snapshot + generation

documents/         # DOCX/PDF generation

customers/

customer-files/    # CDD state machine

screening/         # Check requests + results

providers/         # Adapter layer

billing/           # Stripe integration

tasks/

notifications/

audit/

webhooks/          # Provider webhook gateway

common/

guards/            # RBAC, workspace, billing

decorators/        # @CurrentUser, @Workspace

interceptors/      # Audit, response transform

filters/           # Exception handlers

packages/

shared/                  # DTOs, Zod schemas, enums

database/                # Prisma schema + migrations

config/                  # ESLint, TS configs

infra/

docker-compose.yml       # Local Postgres + Redis

deploy/                  # Railway/Fly config

# Part 3 — Core Data Model (Prisma Schema)

## 3.1 Complete Entity Reference

The schema is designed around structured entities. Documents are outputs generated from these entities — never the source of truth. Every entity is workspace-scoped.

### 3.1.1 Identity & Workspace Entities

model User {

id                String    @id @default(cuid())

email             String    @unique

mobile            String?

passwordHash      String?

identityStatus    IdentityStatus @default(PENDING)

identityProvider  String?   // facia session ref

isActive          Boolean   @default(true)

createdAt         DateTime  @default(now())

memberships       WorkspaceMembership[]

auditLogs         AuditLog[]

}

model Workspace {

id                    String    @id @default(cuid())

legalName             String

tradingName           String?

abn                   String?

acn                   String?

registryStatus        RegistryStatus @default(PENDING)

industryPathway       IndustryPathway?

implementationStatus  ImplementationStatus @default(NOT_STARTED)

billingStatus         BillingStatus @default(INACTIVE)

stripeCustomerId      String?

stripeSubscriptionId  String?

currentProgramVersionId String?

createdAt             DateTime @default(now())

memberships           WorkspaceMembership[]

programForms          ProgramForm[]

programVersions       ProgramVersion[]

customers             Customer[]

tasks                 Task[]

auditLogs             AuditLog[]

providerConnections   ProviderConnection[]

}

model WorkspaceMembership {

id          String    @id @default(cuid())

userId      String

workspaceId String

role        UserRole

status      MembershipStatus @default(PENDING)

invitedBy   String?

joinedAt    DateTime?

user        User      @relation(fields: [userId], references: [id])

workspace   Workspace @relation(fields: [workspaceId], references: [id])

@@unique([userId, workspaceId])

}

### 3.1.2 Program Entities

model ProgramForm {

id          String    @id @default(cuid())

workspaceId String

stepCode    ProgramStep

status      FormStatus @default(NOT_STARTED)

dataJson    Json

version     Int       @default(1)

completedAt DateTime?

submittedBy String?

workspace   Workspace @relation(fields: [workspaceId], references: [id])

@@unique([workspaceId, stepCode])

}

model ProgramVersion {

id                  String    @id @default(cuid())

workspaceId         String

versionNumber       String    // '1.0', '1.1'

riskSnapshotJson    Json      // point-in-time risk data

effectiveDate       DateTime

generatedBy         String

createdFromReviewId String?

documents           ProgramDocument[]

workspace           Workspace @relation(fields: [workspaceId], references: [id])

}

model ProgramDocument {

id               String    @id @default(cuid())

programVersionId String

docType          DocumentType // RISK_ASSESSMENT, POLICY, PROCEDURES, GOVERNANCE

format           DocFormat  @default(DOCX)

filePath         String     // S3/R2 key

checksum         String

templateVersion  String

dataSnapshotJson Json       // what was used to generate

generatedAt      DateTime   @default(now())

programVersion   ProgramVersion @relation(fields: [programVersionId], references: [id])

}

### 3.1.3 Customer & CDD Entities

model Customer {

id          String    @id @default(cuid())

workspaceId String

customerType CustomerType

legalName   String

status      CustomerStatus @default(DRAFT)

riskRating  RiskRating?

files       CustomerFile[]

workspace   Workspace @relation(fields: [workspaceId], references: [id])

}

model CustomerFile {

id              String    @id @default(cuid())

workspaceId     String

customerId      String

fileReference   String    @unique

state           FileState @default(DRAFT)

riskRating      RiskRating?

nextReviewDue   DateTime?

assignedTo      String?

forms           CustomerForm[]

beneficialOwners BeneficialOwner[]

checkRequests   CheckRequest[]

escalations     Escalation[]

tasks           Task[]

stateHistory    FileStateHistory[]

customer        Customer  @relation(fields: [customerId], references: [id])

}

### 3.1.4 Checks, Billing & Audit Entities

model CheckRequest {

id                 String    @id @default(cuid())

workspaceId        String

customerFileId     String?

subjectType        SubjectType

subjectId          String

providerCapability ProviderCapability

providerName       String

status             CheckStatus @default(QUEUED)

payloadJson        Json

idempotencyKey     String    @unique

result             CheckResult?

usageEvent         UsageEvent?

createdAt          DateTime  @default(now())

}

model AuditLog {

id          String    @id @default(cuid())

workspaceId String

actorUserId String

action      String

entityType  String

entityId    String

oldValue    Json?

newValue    Json?

reason      String?

ipAddress   String?

userAgent   String?

createdAt   DateTime  @default(now())

// NOTE: No delete or update permissions on this table

}

### 3.1.5 Key Enums

| Enum Name | Values |
| --- | --- |
| UserRole | WORKSPACE_ADMIN · COMPLIANCE_OFFICER · PROGRAM_CONTRIBUTOR · ONBOARDING_USER · REVIEWER · READ_ONLY · PLATFORM_ADMIN · SUPPORT |
| ImplementationStatus | NOT_STARTED · IN_PROGRESS · COMPLETE · REQUIRES_REVISION |
| BillingStatus | INACTIVE · SETUP_PENDING · ACTIVE · PAST_DUE · SUSPENDED · CANCELLED |
| ProgramStep | BUSINESS_PROFILE · DESIGNATED_SERVICES · GOVERNANCE · ROLES_RESPONSIBILITIES · CO_APPOINTMENT · PERSONNEL_SUITABILITY |
| FileState | DRAFT · CDD_IN_PROGRESS · PENDING_CHECKS · CHECKS_RETURNED · ECDD_REQUIRED · UNDER_REVIEW · APPROVED · APPROVED_WITH_CONTROLS · HELD · DECLINED · REVIEW_DUE · CLOSED |
| ProviderCapability | IDENTITY_VERIFICATION · AML_SCREENING · KYB_VERIFICATION · BILLING_AUTHORIZATION · ADVERSE_MEDIA · PEP_SCREENING |
| CheckStatus | QUEUED · PROCESSING · PASSED · FAILED · PARTIAL · ESCALATED · ERROR · MANUAL_OVERRIDE |
| DocumentType | RISK_ASSESSMENT · POLICY · PROCEDURES · GOVERNANCE_SUMMARY · COMPLETION_PACK |
| RiskRating | LOW · MEDIUM · HIGH · CRITICAL |

# Part 4 — Phase 1: Foundation & Auth  (M1 + M2)

## Milestone 1 — Core Foundation (Weeks 1–2)

Goal: Working multi-tenant auth system, workspace isolation, RBAC guards, and first-login restricted dashboard shell. Everything built here is permanent infrastructure — invest in it correctly.

### M1 — Backend Tasks

| Task | File / Module | Detail |
| --- | --- | --- |
| Monorepo bootstrap | root package.json, turbo.json | pnpm workspaces; Turborepo pipeline for build/dev/lint; shared tsconfig; shared eslint. |
| Database init | packages/database/schema.prisma | Full Prisma schema for all entities defined in Part 3. Run initial migration. Seed with test workspace + user. |
| NestJS app setup | apps/api/src/main.ts | Global validation pipe; Helmet; CORS; request ID middleware; Pino logger with workspace_id and request_id in every log line. |
| Auth module | modules/auth/ | JWT access + refresh token rotation; email/mobile OTP verification; Clerk adapter (or custom); session store. |
| Workspace guard | common/guards/workspace.guard.ts | Extracts workspace_id from JWT or header; validates user is member; sets req.workspace. Applied globally. |
| RBAC guard | common/guards/rbac.guard.ts | Decorator-based: @RequireRole(UserRole.COMPLIANCE_OFFICER); checks membership role; rejects 403. |
| Workspace isolation middleware | common/interceptors/workspace-scope.interceptor.ts | Prisma middleware that appends where: { workspaceId: req.workspace.id } to all queries. Cannot be bypassed. |
| Audit interceptor | common/interceptors/audit.interceptor.ts | Auto-logs all mutation requests (POST/PUT/PATCH/DELETE) with actor, entity type, entity id, before/after state. |
| Users module | modules/users/ | CRUD, identity status update, role assignment validation. |
| Workspaces module | modules/workspaces/ | Create workspace; get workspace; update status; setup progress calculator. |
| Memberships module | modules/memberships/ | Invite user by email; accept invite; assign/change role; revoke access; support access provisioning. |

### M1 — Frontend Tasks

| Task | Route / Component | Detail |
| --- | --- | --- |
| Next.js app bootstrap | apps/web/ | App Router; Tailwind + shadcn/ui init; Integrity Solve brand tokens in tailwind.config.ts; custom font (Inter). |
| Auth provider | app/layout.tsx | Clerk Provider wrapping app; or custom JWT context; session persistence. |
| Route guard HOC | lib/route-guards.ts + middleware.ts | Next.js middleware checks session on every /app/* route. Redirects to /login if unauthenticated. Redirects to /app/dashboard-onboarding if implementation incomplete. |
| Register page | /register | Multi-step: account details → email verify → mobile OTP. React Hook Form + Zod validation. Progress indicator. |
| Verify identity page | /verify-identity | Launch identity provider session (Facia SDK or redirect); poll/webhook for result; show status card with retry option. |
| Register business page | /register-business | ABN/ACN lookup with live registry API call; prefill fields; authority declaration checkbox; workspace name. |
| Restricted dashboard shell | /app/dashboard-onboarding | Setup progress card (0–6 steps); locked feature previews with padlock icons and tooltips; billing status card; support CTA. |
| Navigation layout | app/app/layout.tsx | Sidebar nav with role-aware visibility; workspace switcher (if multi-workspace); notification bell; user avatar + logout. |
| PermissionGate component | components/rbac/PermissionGate.tsx | Wraps any UI element; hides or disables based on user role. Used throughout entire app. |
| API client | lib/api.ts | Typed fetch wrapper; auto-attaches auth header and workspace_id; handles 401 refresh and 403 UI feedback. |

### M1 — Acceptance Criteria

- User can register, verify email, verify identity, register business, and reach restricted dashboard

- Workspace is created and all data is strictly scoped to that workspace

- Direct URL access to /app/clients returns 403 for non-admin roles

- Audit log entry is created for every login, role change, and workspace creation event

- Test user in Workspace A cannot query data belonging to Workspace B even with valid JWT

## Milestone 2 — Business Registration & Restricted State (Week 3)

Goal: Complete the workspace creation funnel. ABN/ACN lookup, billing placeholder, workspace state management, and the restricted-but-meaningful first-login experience.

### M2 — Backend Tasks

| Task | Module | Detail |
| --- | --- | --- |
| ABN/ACN registry integration | modules/workspaces/registry.service.ts | Call ABR or KYB provider for business lookup. Store registry_status. Prefill legal_name, address, registration_details. Flag mismatches for manual review. |
| Workspace state machine | modules/workspaces/workspace-state.service.ts | Explicit transitions: registered → identity_verified → business_verified → setup_in_progress → setup_complete → active. Each transition logs to audit. Guards prevent skipping states. |
| Setup progress API | GET /workspaces/:id/setup-progress | Returns completion status of each of the 6 implementation steps plus identity and billing status. Used by frontend to render checklist. |
| Billing placeholder setup | modules/billing/billing-init.service.ts | Create Stripe customer for workspace on registration. Store stripeCustomerId. Set billingStatus = INACTIVE. Do not require card at this stage. |
| Support access provisioning | modules/memberships/support-access.service.ts | Platform admin can grant time-limited support access to a workspace. Creates auditable support membership with expiry. Client admin must explicitly approve. |

### M2 — Frontend Tasks

| Task | Component | Detail |
| --- | --- | --- |
| Workspace setup page | /register-business | Full business form with ABN/ACN live lookup. Show registry card with matched data. Require user to confirm prefilled data. Authority declaration. |
| Billing setup page | /app/billing/setup | Show subscription plan options. Add payment method via Stripe Elements. Show clear 'paid checks need billing' messaging. Allow skip (blocks checks only). |
| Restricted dashboard widgets | /app/dashboard-onboarding/ | SetupProgressCard with animated steps; LockedFeaturePreview for each major module; BillingStatusBadge; SupportCard. Each locked module shows what it unlocks. |
| Global notification system | components/notifications/ | Toast notifications; in-app notification bell with count; background polling for new tasks/alerts. |

### M2 — Acceptance Criteria

- ABN lookup returns and pre-fills business data; manual entry still permitted with admin flag

- Workspace transitions through states in correct order; no skipping

- Restricted dashboard shows meaningful locked previews — not just blank grey boxes

- Billing setup creates Stripe customer; billingStatus updates correctly from Stripe webhook

- Support access is visible in audit log and can be revoked by workspace admin

# Part 5 — Phase 2: Program Wizard & Outputs  (M3–M5)

## Milestone 3 — Implementation Wizard (Weeks 4–6)

Goal: The six-step implementation wizard — the first critical value delivery. A user completing this wizard has built their AML/CTF program foundation and earned access to the full portal.

### M3 — The Six Implementation Steps

| Step | Form Name | Key Fields to Capture | Conditional Logic |
| --- | --- | --- | --- |
| Step 1 | Practice / Business Profile Intake | Industry pathway; business structure; staff count; office locations; jurisdictions; client volume; existing AML systems; reporting obligations | Industry pathway routes Step 2 options. Jurisdictions flag international risk exposure. |
| Step 2 | Designated Services Applicability | Which designated services apply; volumes; types of customers; geographical exposure; nature of transactions; current controls | Only show services relevant to industry pathway from Step 1. High volume thresholds trigger enhanced risk flags. |
| Step 3 | Governance & AML Program Setup | Governing body; board-level oversight; compliance reporting cycle; external AML support arrangements; training schedule; internal audit approach | External support flag affects CO Appointment in Step 5. Reporting cycle sets review task schedule. |
| Step 4 | AML Roles & Responsibilities | Role allocation matrix; who is responsible for each AML function; escalation path; deputy designation; external responsible person | Escalation path must be complete before Step 5 is unlockable. |
| Step 5 | Compliance Officer Appointment | Appointed CO name; authority scope; qualifications; tenure; support arrangement; contingency plan | CO name prefills from Step 4 allocation. Must match a registered workspace user or create pending user record. |
| Step 6 | Personnel Suitability / Statutory Declaration | Suitability assessment outcome; conflict of interest flags; fitness and propriety declaration; authorised signatory; declaration date | Conflicts flag creates compliance task. Declaration triggers document generation job. |

### M3 — Backend Tasks

| Task | Module/Endpoint | Detail |
| --- | --- | --- |
| Program forms CRUD | modules/program-forms/ | GET /program/forms — returns all 6 steps with status and data; PUT /program/forms/:step — autosave with partial validation; POST /program/forms/:step/submit — final validation and lock. |
| Autosave architecture | program-forms.service.ts | Debounced PUT endpoint; optimistic frontend saves; server-side last-write-wins; dataJson stores all form fields; key fields extracted to relational columns for reporting. |
| Step unlock logic | program-forms.guard.ts | Backend validates step N-1 is in status COMPLETED before allowing submit of step N. Frontend mirrors this but is not the authority. |
| Conditional field logic | Shared Zod schemas in packages/shared | Zod discriminated unions for industry-dependent fields. Same schema used for frontend validation and backend validation — no duplication. |
| Step completion tracking | GET /workspaces/:id/setup-progress | Returns per-step status, completion percentage, last_saved_at. Called by frontend every 30s and on focus. |
| Conflict of interest flag handler | program-forms.service.ts / tasks module | When Step 6 conflict_flag = true, auto-create a compliance task assigned to Workspace Admin or CO with due date. |

### M3 — Frontend Tasks

| Task | Component | Detail |
| --- | --- | --- |
| WizardLayout | components/wizard/WizardLayout.tsx | Persistent step navigation sidebar; progress bar; current step indicator; Save & Exit button always visible. Never unmounts between steps. |
| DynamicFormRenderer | components/forms/DynamicFormRenderer.tsx | Renders form fields from JSON schema config. Supports: text, number, select, multi-select, radio, checkbox, date, rich-text, file-upload, conditional sections. |
| AutosaveIndicator | components/wizard/AutosaveIndicator.tsx | Shows 'Saving...' / 'Saved' / 'Unsaved changes' / 'Save failed'. Triggers PUT every 2s after last change. Shows last saved timestamp. |
| StepValidation | components/wizard/StepValidation.tsx | Real-time Zod validation; field-level error messages; summary error banner on submit attempt; prevents progression if required fields missing. |
| ContextHelpPanel | components/wizard/ContextHelpPanel.tsx | Collapsible right panel with step-specific help text, examples, and regulatory references. Client provides content — component is the container. |
| ConditionalSection | components/forms/ConditionalSection.tsx | Wrapper that shows/hides form sections based on other field values. Animated expand/collapse. Hidden fields are excluded from validation. |
| Step 1–6 specific forms | app/app/setup/[step]/page.tsx | Each step is a separate page component that uses DynamicFormRenderer with step-specific schema. Shared layout via WizardLayout. |

### M3 — Acceptance Criteria

- All 6 steps render correctly with appropriate conditional sections

- Autosave works — user can close browser and return to exact state

- Step 4 cannot be submitted before Steps 1–3 are complete (frontend AND backend validation)

- Conflict of interest flag in Step 6 creates a compliance task automatically

- Completing Step 6 changes workspace implementationStatus to COMPLETE

## Milestone 4 — Generated Program Outputs (Weeks 6–8)

Goal: Completing the wizard triggers automatic generation of the Risk Assessment, AML/CTF Policy, and AML/CTF Procedures as versioned DOCX/PDF files. These are the primary tangible product value.

### M4 — Document Generation Architecture

The document generation engine follows a strict pipeline to ensure reproducibility and auditability:

Wizard Completion Event

→ Create ProgramVersion (snapshot of all form data)

→ Enqueue 4 generation jobs (one per document type)

→ Each job: load template → inject variables → render DOCX → convert to PDF

→ Store in S3/R2 with signed URL → update ProgramDocument record

→ Calculate checksum → store dataSnapshotJson (point-in-time immutable copy)

→ Send notification to user

### M4 — Backend Tasks

| Task | Module/Service | Detail |
| --- | --- | --- |
| Program version creation | modules/program-versions/ | On Step 6 submission: create ProgramVersion with riskSnapshotJson = aggregation of all 6 form dataJson fields. Immutable after creation — no updates allowed, only supersede. |
| Document generation service | modules/documents/generation.service.ts | BullMQ job per document type. Load Handlebars/EJS template for doc type. Map form fields to template variables (client provides final template content). Render DOCX using docx-js. Convert to PDF via LibreOffice. |
| Template variable mapping | modules/documents/template-maps/ | Separate mapping file per document type. Maps ProgramVersion.riskSnapshotJson fields to template variables. Easy to update when templates change without touching generation logic. |
| Document storage | modules/documents/storage.service.ts | Upload to S3/R2 with workspace_id prefix. Generate SHA-256 checksum. Store in ProgramDocument. Signed URL generation with 1-hour expiry for downloads. |
| Version supersession | modules/program-versions/ | When new program version is generated, old ProgramDocuments move to status SUPERSEDED. Frontend shows version history with ability to download any previous version. |
| Download endpoint | GET /documents/:id/download | Validates user has access to workspace. Generates fresh signed URL. Logs download event to audit. |

### M4 — Frontend Tasks

| Task | Component/Route | Detail |
| --- | --- | --- |
| Generation progress UI | /app/dashboard-onboarding + completion screen | Show 'Generating your AML program...' with progress steps. WebSocket or polling for job completion. Reveal documents as each one completes. |
| Document viewer | components/documents/DocumentViewer.tsx | PDF preview in-browser using PDF.js. Download DOCX and PDF buttons. Version badge. Generated date and program version reference. |
| Document versions panel | /app/program/documents | List all versions with date, who triggered generation, version number. Each row has download DOCX + PDF. Current version highlighted. Superseded versions clearly labelled. |
| Risk assessment summary card | /app/dashboard + /app/program/risk-assessment | Visual summary of key risk outputs: industry pathway, designated services, risk rating, key controls, review schedule. Not a document — a live dashboard card from ProgramVersion data. |

### M4 — Acceptance Criteria

- Completing Step 6 triggers document generation within 60 seconds

- All 4 documents (Risk Assessment, Policy, Procedures, Governance Summary) are generated and downloadable

- DOCX downloads correctly in Word; PDF renders correctly in browser

- Checksum stored; re-downloading the same version returns the same file

- Previous versions remain downloadable after program update regeneration

## Milestone 5 — Manage My Program (Week 8–9)

Goal: Ongoing program maintenance — users can update their program forms, record training, trigger program reviews, and regenerate documents. Version history preserved.

### M5 — Backend & Frontend Tasks

| Task | Detail |
| --- | --- |
| Program update workflow | User edits any of the 6 implementation forms. Changes are saved but do NOT immediately regenerate documents. A 'Changes pending regeneration' flag appears. User (CO or Admin) must explicitly submit a Program Review/Update Record to trigger new ProgramVersion creation and document regeneration. |
| Training record CRUD | POST/GET/PATCH /program/training-records. Fields: session_title, training_type (INDUCTION/REFRESHER/CO/SYSTEM/OTHER), date, participants, delivery_method, competency_outcome, follow_up_action. List view with filters. Export to CSV. |
| Program Review/Update Record | Form capturing: trigger (SCHEDULED/EVENT/REGULATORY), scope of changes, summary of changes, approver, effective date. On submit: creates new ProgramVersion and queues document regeneration. |
| Training dashboard widget | Shows training compliance status: last training date per role, overdue training alerts, upcoming scheduled training. Links to training record list. |
| Program health score | Calculated from: implementation completeness, training recency, review currency, outstanding tasks, screening currency. Displayed as a score card on main dashboard. |
| Audit trail view | Paginated read-only view of all program-related audit events. Filterable by date, actor, action type. Export to PDF for compliance evidence. |

### M5 — Acceptance Criteria

- User can update implementation forms and see 'pending' state before regeneration

- Training records can be created, listed, and exported

- Program Review/Update Record submission creates new ProgramVersion and triggers document regeneration

- Audit trail shows every change with actor, timestamp, old value, and new value

# Part 6 — Phase 3: Client Onboarding & Workflows  (M6–M7)

## Milestone 6 — Client Onboarding Foundation (Weeks 10–12)

Goal: The customer file engine — create customer records, progress through the Initial CDD workflow, upload evidence, calculate risk rating, and reach a basic decision state. No live provider calls yet (use mock adapters).

### M6 — Customer File State Machine

Every customer file is an explicit state machine. State transitions are logged. No transition can happen without the correct prior state and the correct role.

| State | Entry Trigger | Permitted Actors | Exit Conditions | Next States |
| --- | --- | --- | --- | --- |
| DRAFT | User clicks New Client | ONBOARDING_USER, CO, ADMIN | Minimum required fields saved | CDD_IN_PROGRESS |
| CDD_IN_PROGRESS | CDD form started | ONBOARDING_USER, CO | All required CDD fields complete; risk rating calculated | PENDING_CHECKS / ECDD_REQUIRED / HELD |
| PENDING_CHECKS | Check request queued | System (auto) | All queued checks returned result | CHECKS_RETURNED |
| CHECKS_RETURNED | Provider result received | System (auto) | User/system reviews results | UNDER_REVIEW / ECDD_REQUIRED / ESCALATED |
| ECDD_REQUIRED | High-risk trigger or screening hit | ONBOARDING_USER (trigger), CO/REVIEWER (complete) | ECDD form submitted with decision | APPROVED / APPROVED_WITH_CONTROLS / HELD / DECLINED |
| UNDER_REVIEW | Pending reviewer decision | CO, REVIEWER | Decision recorded with reason | APPROVED / APPROVED_WITH_CONTROLS / HELD / DECLINED |
| APPROVED | Clean CDD + clear checks | CO, REVIEWER, ADMIN | Relationship established | REVIEW_DUE / ESCALATED |
| APPROVED_WITH_CONTROLS | Higher risk accepted with conditions | CO, ADMIN | Controls recorded | REVIEW_DUE / ESCALATED |
| HELD | Info missing or unresolved | CO, REVIEWER | New information provided or timeout | UNDER_REVIEW / DECLINED |
| DECLINED | Unacceptable risk or failure | CO, ADMIN | Final decision — no reversal | CLOSED |
| REVIEW_DUE | Scheduled date or event trigger | System (auto) | Review completed | APPROVED / ECDD_REQUIRED / ESCALATED |

### M6 — Backend Tasks

| Task | Module/Endpoint | Detail |
| --- | --- | --- |
| Customer CRUD | modules/customers/ | Create customer (type, legal name, basic details); list with filters (status, risk_rating, next_review_due); get customer with files. |
| Customer file CRUD | modules/customer-files/ | Create file; get file with all linked data; update state via explicit transition endpoint only; list files with sorting and filtering. |
| State transition engine | POST /customer-files/:id/transition | Body: { to_state, reason, actor }. Validates: current state allows transition, actor has permission, required linked forms are complete. Logs to audit. Creates task if required. |
| CDD form | PUT /customer-files/:id/forms/INITIAL_CDD | Form data: customer_type, service pathway, source of relationship, verification method, ID details, risk factors. Extract risk_rating from completed data using rule set. |
| Risk rating calculator | modules/customer-files/risk-calculator.service.ts | Rule-based scoring from CDD form fields: customer type, industry, jurisdiction, service type, PEP status, ownership complexity. Returns LOW/MEDIUM/HIGH/CRITICAL with factor breakdown. |
| Evidence upload | POST /customer-files/:id/evidence | Multipart upload to S3/R2; store evidence record with: file_type, label, uploaded_by, uploaded_at, linked_form_type. Signed URL for download. Max file size enforcement. |
| Beneficial ownership form | PUT /customer-files/:id/forms/BENEFICIAL_OWNERSHIP | Entity structure: owners/controllers with name, ownership_percent, country, verification_status, screening_status. Spawn screening tasks for each person. |

### M6 — Frontend Tasks

| Task | Component/Route | Detail |
| --- | --- | --- |
| Customer list page | /app/clients | Table with sort/filter by status, risk_rating, next_review_due. Quick action buttons per row. Bulk actions for review queue. Export to CSV. |
| New client wizard | /app/clients/new | CustomerTypeSelector → Dynamic CDD form based on type → Check eligibility → Risk result → Decision. Multi-step with progress. |
| Customer file detail page | /app/clients/[id] | Tabs: Overview (state, risk, timeline) / CDD Forms / Checks / Evidence / Beneficial Owners / Escalations / Audit. FileTimeline showing all state transitions with actor and date. |
| FileStateBadge | components/workflow/FileStateBadge.tsx | Colour-coded badge per state. Tooltip with state description and permitted next actions. Pulsing animation for PENDING_CHECKS. |
| EvidenceUploader | components/forms/EvidenceUploader.tsx | Drag-and-drop multi-file upload. File type validation. Progress indicator. Link to form type. Preview thumbnails for images. |
| RiskRatingCard | components/workflow/RiskRatingCard.tsx | Visual card showing risk_rating with colour coding, factor breakdown (what drove the rating), and suggested next action. |
| BeneficialOwnerForm | components/forms/BeneficialOwnerForm.tsx | Dynamic add/remove owner rows. Ownership percentage validation (must sum ≤ 100%). Country selector. Screening status per person. |

### M6 — Acceptance Criteria

- Customer files can be created for Individual, Company, Trust, Partnership types

- CDD form calculates risk rating from form data using defined rules

- State transitions enforce correct sequence and role requirements (backend, not just frontend)

- Evidence uploads store correctly in S3/R2 and can be downloaded via signed URL

- Beneficial ownership form captures and validates ownership structure

## Milestone 7 — Escalation & Review Workflows (Weeks 12–14)

Goal: The high-risk compliance path — ECDD, Source of Funds/Wealth, Escalation, Unusual Activity Review, and Periodic Review. This is where compliance-grade audit requirements are most critical.

### M7 — Forms & Workflows

| Form / Workflow | Trigger | Required Fields | Decision Options | Audit Requirements |
| --- | --- | --- | --- | --- |
| Enhanced CDD (ECDD) | High risk rating; complexity; jurisdiction; trigger event | Trigger reason; additional verification obtained; senior approval; revised risk assessment; controls to apply; decision | PROCEED / PROCEED_WITH_CONTROLS / HOLD / DECLINE | Full before/after risk comparison; approver identity; timestamp; controls recorded |
| Source of Funds (SOF) | Entity or complex individual; high value service; jurisdiction risk | Funds source description; evidence obtained; plausibility assessment; gaps and mitigants; conclusion | SATISFACTORY / FURTHER_INFORMATION / ESCALATE | Conclusion reason; evidence reference; assessor identity |
| Source of Wealth (SOW) | ECDD trigger; PEP status; high net worth indicators | Wealth origin; evidence; consistency check; assessment conclusion | SATISFACTORY / FURTHER_INFORMATION / ESCALATE | Assessor identity; evidence linked; conclusion reason |
| Escalation | Any file trigger; suspicious activity; unresolved concern | Escalation category; urgency; summary of concern; supporting evidence refs; reviewer assigned | PROCEED / PROCEED_WITH_CONTROLS / HOLD / DECLINE / REFER_SUSPICIOUS_MATTER | Escalation created timestamp; assigned reviewer; decision timestamp; full chain of custody |
| Unusual Activity Review | Staff observation; monitoring alert; system flag | Activity description; timeline; suspicion basis; internal review outcome; reportability assessment | NO_FURTHER_ACTION / ENHANCED_MONITORING / ESCALATE / CONSIDER_SMR | All versions of the review record; who assessed; outcome reasoning |
| Periodic Review | Scheduled date; trigger event (change in ownership, service, jurisdiction) | Review scope; currency of verification; screening refresh; risk re-assessment; controls adequacy; updated decision | NO_CHANGE / RISK_UPGRADED / RISK_DOWNGRADED / ECDD_REQUIRED / CLOSE_RELATIONSHIP | Prior state vs new state; trigger reason; completion date |

### M7 — Backend Tasks

| Task | Detail |
| --- | --- |
| ECDD module | Form CRUD; decision endpoint with mandatory reason capture; role guard (CO or REVIEWER only); triggers state transition on decision. |
| SOF/SOW module | Separate forms linked to customer_file; evidence linking; conclusion states; auditable assessor record. |
| Escalation module | Create escalation; assign reviewer (auto-assign CO if unassigned); transition: open → under_review → action_required → resolved. Email notification on assignment. Escalation list endpoint with filtering. |
| Unusual activity module | Create review from any file; progression states; SMR consideration flag; outcome recording. Link multiple unusual activity reviews to same file. |
| Periodic review scheduler | BullMQ cron job: daily check for customer files where next_review_due ≤ today + 30 days. Create REVIEW_DUE task and transition file to REVIEW_DUE state. Email notification. |
| Review completion | Submit periodic review form; update risk_rating if changed; update next_review_due; transition file back to APPROVED or ECDD_REQUIRED based on outcome. |
| Escalation email notifications | On new escalation: email assigned reviewer. On 48h without action: escalate notification to CO. On resolution: notify originating user. |
| Escalation queue API | GET /escalations?status=open&assigned_to=me — paginated, filterable. GET /reviews?due_within=30 — periodic review queue. |

### M7 — Frontend Tasks

| Task | Detail |
| --- | --- |
| Escalation queue page | /app/escalations — Table: file reference, customer, severity badge, assigned reviewer, days open, last action. Bulk assignment. Quick filters: my escalations, unassigned, by severity. |
| Escalation detail panel | Side panel or modal with: escalation timeline, linked forms, evidence, reviewer decision form with mandatory reason, approve/decline/hold buttons (role-gated). |
| Review queue page | /app/reviews — Table: customer file, review type, due date, days overdue badge (red/amber). One-click open review form. Filter by type and due window. |
| ECDD form component | Multi-section form: trigger section → verification section → risk re-assessment → controls → decision. Decision buttons only visible to CO/REVIEWER role. |
| SOF/SOW form component | Assessment form with evidence linker, conclusion dropdown, notes. Shows linked evidence from file. Read-only after submission. |
| Unusual activity form | Structured form with suspicion category selector, timeline, reviewer notes, SMR consideration flag with extra confirmation step. |
| ReviewDecisionModal | Re-usable modal for all decision types: approval, hold, decline. Mandatory reason field. Role check before showing. Double-confirm for DECLINE decisions. |

### M7 — Acceptance Criteria

- ECDD form can only be completed/approved by CO or REVIEWER role

- Escalation is automatically assigned to CO if no reviewer specified

- Periodic review scheduler creates tasks 30 days before due date

- Every decision (approve/hold/decline) requires a reason — backend enforces this

- Unusual activity SMR flag creates a confirmation step before final submission

- Audit trail shows complete chain of custody for every escalation

# Part 7 — Phase 4: Provider Integrations & Billing  (M8–M9)

## Milestone 8 — Provider API Layer (Weeks 14–17)

Goal: Real identity verification, AML screening, and KYB checks. Built through capability-based adapters so any provider can be swapped without touching business logic. Start with sandbox/mock adapters.

### M8 — Provider Adapter Pattern

Every external provider is accessed through a common interface. The UI and workflow layer never know which specific provider is being used — they request a capability.

// Provider Capability Contract (TypeScript)

interface ProviderAdapter {

readonly capability: ProviderCapability;

readonly providerName: string;

createRequest(input: CheckRequestEnvelope): Promise<ProviderStartResult>;

pollStatus(providerRequestId: string): Promise<NormalizedCheckResult>;

normalizeResponse(raw: unknown): Promise<NormalizedCheckResult>;

verifyWebhook(signature: string, body: Buffer): boolean;

mapWebhookToRequestId(body: unknown): string;

}

// Provider Registry — resolves adapter by capability

class ProviderRegistry {

resolve(capability: ProviderCapability): ProviderAdapter {

// Looks up active provider config from DB for workspace

// Returns correct adapter implementation

}

}

// Check Request Flow

UI action (e.g., 'Run identity check')

→ POST /checks { capability, subjectId, workspaceId }

→ Create CheckRequest record (status: QUEUED, idempotencyKey)

→ Enqueue BullMQ job

→ Job: ProviderRegistry.resolve(capability) → adapter.createRequest()

→ Update CheckRequest (status: PROCESSING, providerRequestId)

→ Await webhook OR poll on schedule

→ Webhook/poll: adapter.normalizeResponse() → Create CheckResult

→ Create UsageEvent (billable)

→ Update CustomerFile state if required

→ Create Task if review required

→ Emit audit log

### M8 — Provider Integrations

| Provider Class | Initial Candidate | Integration Type | Key Implementation Notes |
| --- | --- | --- | --- |
| Identity Verification / Liveness | Facia | Session-based SDK + webhook | Create liveness session; embed SDK in frontend; receive webhook on completion; normalize result to identity_status + liveness_status + confidence_score. Store raw payload ref. Support retry with new session. |
| AML Screening (Individual) | AML Watcher or Personr | Synchronous API + optional webhook | POST screen request with name, DOB, country. Normalize to sanctions_result + pep_result + adverse_media_result + match_count. Any potential match creates review task. Support re-screen on demand. |
| AML Screening (Entity) | AML Watcher or My Data Boss | Synchronous API | Entity name + registration number. Normalize to entity_watchlist_result + media_result. Same task creation on match. |
| KYB / Business Registry | ABR (free) + KYB partner | REST API | ABR lookup for Australian entities is free. KYB partner for director/officer data. Prefill onboarding forms. Require user confirmation before save. Trigger individual screening for returned directors. |
| Mock / Sandbox Adapter | Internal | Configurable | Mock adapter returns configurable results (always_pass, always_fail, random_match) for each capability. Used in development and UAT testing. Toggled by environment config. |

### M8 — Backend Tasks

| Task | Module/Service | Detail |
| --- | --- | --- |
| Provider connection management | modules/providers/provider-connection.service.ts | Store provider config per capability per workspace. Credentials as secret_ref (points to secret manager, never stored in plain DB). Status: active/disabled/error. |
| Check orchestrator | modules/screening/check-orchestrator.service.ts | Receives check request; resolves provider adapter; creates CheckRequest; enqueues processing job; handles idempotency via idempotencyKey unique constraint. |
| BullMQ check processor | modules/screening/check.processor.ts | Processes check jobs; handles provider timeouts (retry up to 3 times with backoff); creates pending task on persistent failure; never treats timeout as clear result. |
| Webhook gateway | modules/webhooks/webhook.controller.ts | Single endpoint per provider: POST /webhooks/:provider. Validates HMAC signature; rejects if invalid. Looks up internal request_id from provider_request_id. Idempotent processing (check processed_at before acting). Creates/updates CheckResult. |
| Reconciliation job | modules/screening/reconciliation.job.ts | Daily BullMQ cron: find CheckRequests in PROCESSING status older than configured timeout. Poll provider for status. Create alert if still unresolved. |
| Normalized result storage | modules/screening/check-result.service.ts | Store result_json (normalized), raw_payload_ref (S3 key for full response). Create UsageEvent on successful result. Update CustomerFile state. |
| Manual override endpoint | POST /checks/:id/override | CO or ADMIN only; requires reason; updates CheckRequest status to MANUAL_OVERRIDE; records who, when, why. Full audit trail. |

### M8 — Frontend Tasks

| Task | Detail |
| --- | --- |
| Check trigger UI | Per-form check buttons (e.g., 'Run Identity Check', 'Run AML Screen'). Visible only when billing is active and checks are available. Disabled (not hidden) when billing inactive — shows tooltip explaining why. |
| Check status panel | In customer file Checks tab: list of all CheckRequests with status badge, provider, timestamp, result summary. Click to expand normalized result. 'View raw evidence' link (opens signed URL). |
| Real-time check updates | WebSocket or Server-Sent Events for check status updates. Status badge updates from QUEUED → PROCESSING → PASSED without page refresh. |
| Review task from match | When AML screening returns potential_match_count > 0: automatically show ReviewMatchTask modal. CO/REVIEWER records outcome: CLEARED / ACCEPTED_WITH_CONTROLS / ESCALATED. |
| Provider configuration page | /app/settings/integrations — List of provider capabilities with connection status. Toggle between sandbox and production. Last check timestamp. Error count in last 24h. |

### M8 — Acceptance Criteria

- Mock adapter works for all capabilities in sandbox/dev environment

- Real provider (at least one — identity or AML) works end-to-end in staging

- Webhook signature validation rejects tampered payloads

- Duplicate webhook delivery is idempotent — does not create duplicate results or usage events

- Provider timeout creates a pending task, not a false clear result

- Manual override requires reason and is fully logged to audit

## Milestone 9 — Billing & Usage (Weeks 17–19)

Goal: Stripe subscription management, usage-based billing for paid checks, usage dashboard, and billing guards throughout the application.

### M9 — Billing Architecture

| Billing Component | Implementation Detail |
| --- | --- |
| Stripe Customer | Created at workspace registration. stripeCustomerId stored. Workspace admin is billing contact. Metadata: workspaceId, workspaceName. |
| Subscription Plans | Plan tier determines feature access (not check volume). Stripe Subscription with status webhooks (active, past_due, cancelled). billingStatus updates from webhook. |
| Usage Events | Each finalized CheckResult creates a UsageEvent record: type, quantity=1, provider, workspace, customerFile, cost_category. Stripe Metered Billing reports usage events to Stripe monthly. |
| Billing Guards | NestJS guard: BillingActiveGuard. Applied to all check trigger endpoints. Returns 402 with clear message if billingStatus is not ACTIVE. Never silently fails. |
| Payment Method | Stripe Elements in frontend. Portal stores only stripePaymentMethodId — never raw card data. Payment method status shown in billing page and dashboard. |
| Invoice/Usage View | Billing page: current subscription, next billing date, usage this period (by check type), recent invoices with PDF download. Pull from Stripe API + local UsageEvent table. |
| Webhook Handling | POST /webhooks/stripe — handles: customer.subscription.updated, customer.subscription.deleted, invoice.payment_succeeded, invoice.payment_failed, payment_method.attached. Update billingStatus from these events. |

### M9 — Acceptance Criteria

- Adding a valid payment method changes billingStatus from INACTIVE to ACTIVE

- Attempting a paid check with inactive billing returns 402 with clear user message (not silent failure)

- Each finalized check creates exactly one UsageEvent (idempotency key prevents duplicates)

- Failed Stripe payment transitions billingStatus to PAST_DUE and shows banner in portal

- Workspace admin can view current period usage broken down by check type

- Cancelling subscription transitions to CANCELLED within 60 seconds of Stripe webhook

# Part 8 — Phase 5: Hardening & Production  (M10)

## Milestone 10 — Security, QA & Launch (Weeks 19–23)

Goal: Production-hardened platform. Security review, audit completeness, performance testing, monitoring setup, documented handover, and go-live.

### M10 — Security Checklist

| Area | Requirement | Validation Method |
| --- | --- | --- |
| Workspace Isolation | Every DB query filtered by workspace_id at middleware level. No possibility of cross-tenant data access even with valid JWT. | Automated test: User A with valid JWT cannot access User B's customer files. Cross-workspace query attempts return 403. |
| RBAC Completeness | All 6 roles tested against all permitted/blocked actions. Backend authorisation is the authority — frontend hiding is secondary. | Role matrix test suite: 6 roles × all endpoints. Each blocked action returns 403, not 404 or 500. |
| Provider Secrets | All API keys, webhook secrets stored in secret manager (AWS Secrets Manager or Doppler). Never in DB plain text or env files committed to Git. | Secret scan in CI: no API key patterns in codebase. DB schema audit: no plain secret columns. |
| PII Encryption | Sensitive provider payloads (ID documents, selfies) encrypted at rest in S3. Customer PII fields encrypted at DB level using field-level encryption. | Verify S3 bucket has server-side encryption. Test that raw_payload_ref contents are not readable without decryption key. |
| Audit Log Immutability | AuditLog table has no UPDATE or DELETE grants. Application service only does INSERT. No soft-delete on audit records. | DB permission test: attempt UPDATE/DELETE on audit_logs with application user — must fail. Verify no delete cascade from referenced entities. |
| Webhook Signature Validation | All provider webhooks validated via HMAC before processing. Invalid signatures logged and rejected (no data change). Replay protection via processed_at check. | Test suite: send webhook with invalid signature — must return 401 and create no data changes. Send same webhook twice — second must be no-op. |
| Rate Limiting | API endpoints rate-limited per user and per workspace. Check trigger endpoints have lower limits to prevent accidental billing runaway. | Load test: 100 rapid check requests from same user — later requests should be rate-limited. |
| CSP / Security Headers | Content-Security-Policy, HSTS, X-Frame-Options, X-Content-Type-Options set on all responses. | Automated header scanner (e.g., securityheaders.com) on staging URL. |
| Input Validation | All DTOs use class-validator + Zod. No raw user input passed to DB queries. No SQL injection surface. | OWASP ZAP scan on staging. Automated SQL injection tests on all input fields. |

### M10 — Performance Targets

| Metric | Target | Measurement |
| --- | --- | --- |
| Dashboard initial load | < 2 seconds (p95) | Vercel Analytics + synthetic monitoring |
| API response time (non-check) | < 300ms (p95) | Pino logs + Sentry performance |
| Check trigger to status update | < 5 seconds for sync providers | E2E test with mock provider |
| Document generation | < 90 seconds per document | BullMQ job completion time |
| Concurrent workspace sessions | > 50 simultaneous users without degradation | Load test with k6 |

### M10 — Monitoring Setup

- Sentry: Error tracking for both frontend and backend. Alerts for new error types and spike in error rate.

- Structured logging (Pino): Every log line includes workspace_id, user_id, request_id, action. Searchable in Logtail or Datadog.

- BullMQ monitoring: Failed job alerts. Queue depth monitoring. Retry exhaustion alerts.

- Stripe webhook health: Alert if no webhook received in 24h from expected events.

- Database: Slow query alerts (> 200ms). Connection pool exhaustion monitoring.

- Provider health: Alert if provider error rate > 5% in any 1h window.

# Part 9 — 💎 Diamond Feature Layer

The following features are not in the original specification documents but represent high-value opportunities to differentiate Integrity Solve in the market, increase retention, and create additional revenue streams. Each is a standalone module that can be added after MVP without breaking core architecture.

## 💎 Diamond 1 — AI-Powered Risk Narrative Generator

Market Opportunity: Compliance officers spend significant time writing risk narrative explanations. AI can draft these from structured data, saving hours per client file.

### What it does

Uses the Anthropic Claude API to generate human-readable risk narratives, escalation summaries, and compliance explanations from structured form data. The user reviews, edits, and approves — AI is a drafting assistant, not a decision-maker.

### Features

- Generate ECDD escalation narrative from structured risk factors

- Draft Source of Funds assessment summary from SOF form data

- Explain risk rating calculation in plain English for client files

- Generate preliminary unusual activity description from flagged factors

- Compliance officer can edit AI draft before finalising — tracked changes

### Implementation

POST /ai/generate-narrative

body: { type: 'ESCALATION_SUMMARY' | 'SOF_ASSESSMENT' | 'RISK_EXPLANATION',

sourceData: { customerFileId, formType, riskFactors } }

→ Calls Anthropic API with structured prompt

→ Returns draft text in editor

→ User edits and approves

→ Saved as form field with ai_assisted: true flag

→ Audit log records: AI draft generated, human reviewed and approved

### Compliance Safeguards

- AI output is clearly labelled 'AI-drafted — requires compliance officer review'

- AI draft cannot be saved without human review step

- Audit log records that AI was used — full traceability

- Prompt templates are configured by compliance expert, not hardcoded

## 💎 Diamond 2 — Smart Ongoing Monitoring Engine

Market Opportunity: Most compliance tools handle initial onboarding well but struggle with ongoing monitoring. Automated event-driven monitoring is a major differentiator.

### What it does

Continuous monitoring of active customer files. Automatically detects trigger events and initiates appropriate workflows — without staff having to manually track every client.

### Features

- Automated re-screening schedule: Low risk = annual, Medium = 6-monthly, High = quarterly, Critical = monthly

- Watchlist change detection: If a previously clear screening result would now match (e.g., new sanctions entry), alert immediately

- Ownership change alerts: If KYB data shows changed directors/owners since last check, flag for review

- Dormant file detection: Alert on files with no activity for configurable period

- Jurisdiction risk change: Alert if a customer's country risk changes due to FATF/regulatory updates

- Volume/pattern anomaly detection: Simple rule-based flagging of unusual transaction patterns

### Implementation

| Component | Detail |
| --- | --- |
| Monitoring rule engine | JSON-configurable rules per customer type and risk rating. Rules define: trigger condition, check to run, action to take, escalation path. Workspace Admin can configure rule parameters within platform-set bounds. |
| Scheduled screening jobs | BullMQ cron jobs per workspace. Query active files due for re-screen. Enqueue check requests. Update next_review_due on completion. |
| Watchlist change detection | Daily comparison of current screening results against updated provider watchlists. Requires provider that supports delta/change detection. |
| Monitoring dashboard widget | Dashboard widget showing: files due for review (30/7 day windows), active monitoring alerts, screening currency by risk tier. Drill down to individual files. |

## 💎 Diamond 3 — Compliance Evidence Pack Generator

Market Opportunity: Businesses need to demonstrate their AML/CTF compliance to regulators. Manual compilation of evidence packs is time-consuming and error-prone.

### What it does

Generates a comprehensive, timestamped compliance evidence pack for a specific period or a specific customer file. Includes all decisions, documents, training records, and audit trail entries in a single downloadable package.

### Package Contents

- Program Risk Assessment (versioned DOCX/PDF)

- AML/CTF Policy (versioned DOCX/PDF)

- AML/CTF Procedures (versioned DOCX/PDF)

- Training records summary with participant list

- Customer file decision log (anonymisable option)

- Escalation outcomes summary

- Program review and update record

- Audit trail export for specified period

- Provider check evidence references

### Implementation

- POST /compliance/evidence-pack { period_start, period_end, include_customer_files, anonymise_customers }

- BullMQ job assembles package — collects all linked documents, generates summary reports, creates ZIP

- ZIP package with index PDF showing package contents and generation metadata

- Password protection option for sensitive exports

- Audit log records every evidence pack generation (regulatory demonstration)

## 💎 Diamond 4 — Multi-Workspace / Group Structure Support

Market Opportunity: Accounting and legal firms often operate multiple entities or have franchise/group structures. Supporting this natively removes a blocker for larger clients.

### What it does

Allows a parent workspace to manage a group of related workspaces — shared compliance oversight, consolidated reporting, delegated access, and group-level policy consistency.

### Features

- Group workspace type with child workspace management

- Group-level Compliance Officer can view all child workspace dashboards

- Shared policy templates: group sets base policy, children can extend

- Consolidated escalation queue across all group workspaces

- Group-level training record aggregation

- Billing: group billing account with per-workspace usage breakdown

### Implementation Notes

- Add workspace_group_id FK to Workspace entity

- Group-level RBAC role: GROUP_COMPLIANCE_OFFICER — read access to all child workspaces

- Group dashboard: aggregate stats across all workspaces

- Careful workspace isolation — group access is read-only by default, never write access to child operations

## 💎 Diamond 5 — In-Portal Training & Competency Module

Market Opportunity: AML/CTF training is a regulatory requirement. If Integrity Solve provides training content in the portal, it becomes a stickier product and reduces the client's need for third-party training.

### What it does

Embeds structured AML/CTF training modules directly in the portal. Staff complete training, pass competency checks, and automatically update the training record — no manual entry required.

### Features

- Course library: induction, refresher, role-specific (CO, onboarding, reviewer) modules

- Lesson player: video or structured content with progress tracking

- Competency assessment: quiz-based with minimum pass score

- Automatic training record entry on completion — no manual data entry

- Training expiry alerts: notify staff and CO when training is approaching expiry

- Training compliance dashboard: shows training status per staff member per course

### Revenue Model

- Course content provided by client (white-label container) — or Integrity Solve licenses AML training content

- Optional: sell training-only plan to businesses not needing full portal

## 💎 Diamond 6 — Regulatory Update Feed & Impact Alerts

Market Opportunity: AML/CTF regulations change frequently. Notifying clients of relevant changes and suggesting program updates is a high-value managed service differentiator.

### What it does

Curated feed of AML/CTF regulatory updates relevant to each client's industry pathway. Alerts when a regulatory change may require a program update or policy review.

### Features

- Regulatory news feed filtered by industry pathway (accounting, legal, real estate, etc.)

- Change impact assessment: 'This update may affect your Designated Services selection — review recommended'

- One-click program review trigger from regulatory alert

- Alert history log for evidence of regulatory awareness

- Integration with AUSTRAC regulatory update feed (where available via API or scraping)

### Implementation

- Background job to fetch/parse regulatory updates from configured sources

- NLP tagging of updates by industry and impact area (requires AI layer or manual curation)

- Push notification to CO on relevant updates

- Alert acknowledged / dismissed tracking for audit purposes

## 💎 Diamond 7 — Client Portal (Customer-Facing CDD Collection)

Market Opportunity: Currently the portal is used by the reporting entity to collect information about their customers. A client portal flips this — the customer enters their own information directly, reducing staff workload and improving data quality.

### What it does

A separate, branded customer-facing portal where the reporting entity's clients can submit their own identity documents, beneficial ownership information, and source of funds documentation. The submission flows directly into the CDD workflow.

### Features

- Branded invitation link sent to customer via email

- Customer uploads own identity documents, completes own details form

- Beneficial ownership: entity customers add their own owners/controllers

- Source of funds: customer describes their own funds origin and uploads evidence

- Progress saved — customer can return to complete later

- Submission received notification to onboarding officer

- Data maps directly into CustomerFile CDD forms — no manual re-entry

### Security Considerations

- Customer portal is a separate subdomain with no access to main portal

- Invitation tokens are time-limited and single-use

- Customer can only submit to their own file — no browsing other files

- All uploads encrypted; virus-scanned before storage

## 💎 Diamond 8 — Risk Benchmarking & Industry Insights Dashboard

Market Opportunity: Anonymised aggregate data from all workspaces is a unique asset. Insights about industry risk patterns are genuinely valuable to compliance officers.

### What it does

An opt-in anonymised benchmarking dashboard showing how a workspace's risk profile and compliance activity compares to peers in the same industry pathway. All data is aggregated and de-identified.

### Features

- Average time to complete CDD by customer type (vs industry average)

- Escalation rate by industry pathway (anonymised)

- Most common CDD red flags by industry

- Training completion rates benchmarked against industry

- Opt-in only — explicit consent required; data never attributable to individual workspace

# Part 10 — Gap Analysis & Fixes from Source Documents

## 10.1 Gaps Identified in the Source Documentation

The following gaps were identified across the 7 source documents and are addressed in this implementation plan:

| Gap Area | Original Documentation | This Plan's Fix |
| --- | --- | --- |
| Mobile verification flow | Mentioned as 'mobile verification if required' without detail on OTP provider or retry logic. | Twilio integration for SMS OTP; 3-attempt limit before lockout; 10-minute expiry; resend cooldown. Specified in M1 auth module. |
| Idempotency for checks | Mentioned as a principle but no field-level spec for how to enforce it. | idempotencyKey = hash(workspaceId + subjectId + capability + date). Unique DB constraint prevents duplicate requests. Retry of same action returns existing request. |
| Document template management | Acknowledged client must provide templates but no system for managing template versions or updates. | templateVersion field on ProgramDocument; template_maps/ directory in codebase; when template changes, old versions remain generatable from their snapshot; version comparison tool for admin. |
| CO appointment as workspace user | Step 5 appoints CO but no logic for linking appointment to an actual portal user account. | CO appointment form must link to an existing workspace_membership OR trigger a pending user invite. Orphan CO appointments (no linked user) block full implementation completion. |
| Multi-file beneficial owners | BO form captures owners but no spec for re-using a person across multiple client files (e.g., director of multiple entities). | BeneficialOwner records can be linked to a central PersonRecord. Screening results shared across linked files (with re-screen on demand). Reduces duplicate checks. |
| Billing before vs after setup | Open decision: 'should billing be required before setup, or only before paid checks?' — not resolved. | This plan recommends: billing is NOT required to complete implementation wizard. Billing is required ONLY for paid API checks. Clear UI messaging throughout. Stripe customer created at workspace registration. |
| Webhook replay attacks | Mentioned signature validation but no replay protection spec. | processed_at field on webhook_events table. Before processing: check if webhook_id already exists. If yes, return 200 (success) but do nothing. Timestamp validation: reject webhooks > 5 minutes old. |
| Data retention policy | Asked as open question but not answered in any document. | Configurable retention: generated documents = 7 years default; provider raw payloads = 7 years; audit logs = 7 years (regulatory requirement in AML/CTF context); customer forms = 7 years post-relationship end. |
| Offline / degraded mode | No mention of what happens if a critical external dependency (S3, Redis, provider) is unavailable. | Graceful degradation: forms still saveable if document generation queue is down; check requests queue if provider is down; billing checks fall back to cached status if Stripe is slow; clear user messaging for degraded features. |
| Suspicious Matter Report (SMR) workflow | Referenced in unusual activity matrix as 'consider reportability' but no actual SMR workflow defined. | Add Diamond-level SMR workflow: structured form for internal decision to report; confidentiality controls (restricted role access); external submission tracking (manual); SMR never visible to onboarding users. |
| Workspace suspension / billing past-due | billingStatus = PAST_DUE / SUSPENDED mentioned but no detail on what the UX looks like. | Past due: banner warning on all portal pages; 7-day grace period before checks are blocked; 30-day grace before full suspension. Suspended: read-only mode with clear messaging; 90-day before hard close. All states reversible by adding valid payment. |
| Provider sandbox vs production config | No detail on how to manage provider environment config. | ProviderConnection has environment field (SANDBOX / PRODUCTION). Per-workspace config allows workspace to be in sandbox while another is live. Switching requires explicit admin action + audit log. |

## 10.2 Open Decisions from PDF — Recommended Answers

| Open Decision | Recommended Answer |
| --- | --- |
| Which identity, KYB, AML providers? | Start with Facia (identity), ABR free API (ABN/ACN lookup), AML Watcher (AML screening) as MVP candidates. Build adapters first; swap providers without code change. |
| Billing required before setup? | No. Billing should only be required before paid checks are activated. Setup wizard should be completable without billing. |
| AML form questions final? | Form schemas must be approved by client compliance expert. This plan builds the form engine; the client fills in the content and rule weights. |
| Generated documents editable in portal? | No for MVP. Documents are regenerated from form updates, not directly edited. Add controlled in-portal editing as a future enhancement (Diamond layer). |
| Which roles mandatory in MVP? | All 6 roles are needed but REVIEWER and PROGRAM_CONTRIBUTOR can map to same user in small teams. MVP bundles COMPLIANCE_OFFICER + REVIEWER permissions by default. |
| Final UI designs or wireframes? | Use provided wireframes + clean SaaS design system (shadcn/ui + Tailwind). Do not over-invest in custom design before workflows are validated. |
| Live APIs or mocked adapters in M1? | Mock adapters for M1–M6. Real sandbox APIs from M8. Real production APIs from M10. |
| Export formats required? | DOCX + PDF for documents; CSV for list exports; ZIP bundle for compliance evidence packs. All formats in MVP. |
| Evidence and document retention? | Default 7 years (AML/CTF regulatory standard). Configurable per workspace within platform bounds. Auto-delete job with pre-deletion notification. |

# Part 11 — Testing Strategy

## 11.1 Test Coverage Requirements

| Test Type | Coverage Target | Tools | Key Test Cases |
| --- | --- | --- | --- |
| Unit tests | > 80% on critical modules | Jest + ts-jest | Permission helpers; risk calculator; state machine transitions; billing event rules; provider normalizers; document variable mapping. |
| Integration tests | All module APIs | Jest + supertest (NestJS) | Full registration flow; wizard completion → document generation; customer onboarding → check trigger → result; escalation workflow. |
| RBAC tests | 100% of role/action matrix | Jest + supertest | Every role tested against every endpoint: permitted roles return 200, blocked roles return 403. Never 404 or 500 for auth failures. |
| E2E tests | Critical user journeys | Playwright | Register → verify → business → wizard → download docs; create customer → CDD → checks → escalate → resolve; billing setup → run check → see usage event. |
| Provider adapter tests | All adapters | Jest with MSW (mock service worker) | Mock provider responses; webhook signature validation; invalid signature rejection; duplicate webhook idempotency; timeout handling. |
| Billing tests | All Stripe events | Stripe test mode + Jest | Subscription created/updated/cancelled; payment failure; usage event creation; billing guard activation/deactivation. |
| Security tests | Cross-tenant and auth | Custom Jest suite + OWASP ZAP | User A cannot access User B's data; workspace isolation in all queries; SQL injection attempts; XSS in form fields; CSRF protection. |
| Performance tests | Load and concurrency | k6 | 50 concurrent users; dashboard load time; document generation queue depth; check processing throughput. |

## 11.2 UAT Scripts

### UAT Script 1 — Low-Risk Individual Onboarding

- Register new account → verify identity → register business → complete all 6 wizard steps

- Create individual customer file → complete CDD → run mock identity check → AML screening returns clear

- Risk rating auto-calculates as LOW → approve file → file moves to APPROVED

- Periodic review task scheduled based on risk rating

### UAT Script 2 — High-Risk Entity with Escalation

- Create entity customer file → complete CDD → BO form with 3 owners → run screening → one owner returns potential match

- Review task created → CO reviews match → ECDD triggered → SOF form completed

- Escalation created → Reviewer assigned → decision: APPROVED_WITH_CONTROLS

- Controls recorded → file moves to APPROVED_WITH_CONTROLS → enhanced monitoring schedule set

### UAT Script 3 — Billing Inactive Path

- Complete setup wizard → attempt to run identity check on new customer

- System shows clear 402 message: 'Add a payment method to activate checks'

- Navigate to billing → add test card via Stripe Elements

- billingStatus updates to ACTIVE → retry check → check proceeds

# Part 12 — Environment & DevOps Setup

## 12.1 Environment Configuration

| Environment | Purpose | Provider Config | Database |
| --- | --- | --- | --- |
| Local (Docker) | Developer workstation. Full stack with docker-compose. | Mock adapters only. Stripe test mode with local webhook forwarding (stripe listen). | Local PostgreSQL via docker-compose. Seed data. |
| Development (cloud) | Shared development branch. Auto-deployed on PR merge. | Mock adapters. Stripe test mode. Clerk development instance. | Neon.io dev database. Auto-migrated on deploy. |
| Staging | Pre-production testing. UAT scripts run here. Client demos. | Sandbox provider APIs (real API calls, test data). Stripe test mode. | Neon.io staging database. Production-like data volume. |
| Production | Live system. Real provider APIs. Real billing. | Production provider APIs. Stripe live mode. Clerk production instance. | Neon.io production with daily backups. Connection pooling via PgBouncer. |

## 12.2 CI/CD Pipeline

On PR:

1. Lint (ESLint + Prettier check)

2. Type check (tsc --noEmit)

3. Unit tests (Jest)

4. Integration tests (Jest + test DB)

5. Secret scan (GitGuardian or truffleHog)

6. Build check (Next.js + NestJS)

On merge to main:

1. All PR checks

2. Deploy to development environment

3. Run DB migrations (prisma migrate deploy)

4. Smoke tests (5 key endpoints)

On release tag:

1. All main checks

2. Deploy to staging

3. E2E tests (Playwright)

4. Manual approval gate

5. Deploy to production

6. Health check verification

## 12.3 Milestone Timeline Summary

| Milestone | Description | Weeks | Deliverable |
| --- | --- | --- | --- |
| M1 | Foundation: repo, auth, RBAC, workspace isolation, restricted dashboard shell | 1–2 | Working multi-tenant auth + first-login restricted portal |
| M2 | Business registration, ABN/ACN lookup, workspace state, billing placeholder | 3 | Complete workspace creation funnel + meaningful restricted dashboard |
| M3 | Six-step implementation wizard with autosave, validation, conditional logic | 4–6 | Fully working wizard — complete all 6 steps, save/exit/resume |
| M4 | Document generation: Risk Assessment, Policy, Procedures, Governance Summary | 6–8 | All 4 documents generated as versioned DOCX + PDF on wizard completion |
| M5 | Manage My Program: form updates, training records, program reviews, version history | 8–9 | Program maintenance workflows operational; document regeneration working |
| M6 | Customer file engine: CDD, state machine, evidence upload, risk rating, BO form | 10–12 | Full low-risk individual and entity onboarding without live provider calls |
| M7 | Escalation, ECDD, SOF/SOW, unusual activity, periodic review workflows | 12–14 | High-risk path fully operational with audit-grade decision recording |
| M8 | Provider adapter layer: identity, AML screening, KYB, webhooks, mock + real sandbox | 14–17 | At least one real provider working end-to-end in staging |
| M9 | Stripe billing: subscriptions, payment method, usage events, billing guards | 17–19 | Paid checks blocked until billing active; usage events recorded per check |
| M10 | Security hardening, QA, monitoring, performance, documentation, production deploy | 19–23 | Production-ready platform with documented handover |

Total estimated duration: 19–23 weeks for full MVP. Phase 1 (M1–M5, core value) deliverable in 8–9 weeks. A working, demoable portal foundation can be shown in week 3.

Integrity Solve AML/CTF Compliance Portal — Full Code Implementation Plan

Prepared May 2026 | Version 2.0 | Confidential